Smart Display  ·  Group 5א  ·  IoT project 236333, Technion

Feasibility Tests: Communication, Database, UI

Week 6 submission: the options we checked before building, what we tried, and what we chose

Shada Nujeidat, Yuval Carmelli, Liat Rokach  ·  11 October 2026

Three parts of the project carried the most risk: getting a spoken command from a phone to the display (communication), deciding where the data lives so the display keeps working without internet (database), and building a good-looking touch interface on a small ESP32 board (UI). For each one we list the options, what we tried, the result, and the decision. Numbers marked "build" come from compiling the firmware; timings on the board are measured with the HW unit tests (see HW Unit Tests Report).

Figure 1. System overview: how a voice command reaches the display, and where the display gets its data

# 1. Communication

## 1.1 Voice input: how a spoken command becomes a list change

| Option | What we found | Feasible? | Decision |
| --- | --- | --- | --- |
| Google Assistant custom commands | Conversational Actions, the only way to give Assistant free-form custom commands ("add milk to my list"), were shut down by Google in June 2023. Smart Home actions only support fixed device traits (on/off, brightness) | No | Dropped |
| Phone app + Gemini | A web app (PWA) records the command; a small Node.js backend sends the audio to Gemini, which returns JSON {action, item, list} in English or Hebrew. Tried end to end: add / remove on both lists works | Yes | Chosen |
| Speech recognition on the ESP32 | No microphone on the CYD; on-device recognition of free text is beyond the ESP32 | No | Dropped |

Why a backend between the app and Gemini: the Gemini API key and the Firebase admin key stay on the server and never reach the phone or the ESP32, and the server checks Gemini's JSON (valid action, known list, non-empty item) before anything is written. Found in testing: Gemini sometimes put to-do items ("walking") on the shopping list, so we added explicit rules for choosing the list to the prompt.

## 1.2 Transport: phone → display

The phone and the display are often on different networks (phone on mobile data, display on home WiFi), so the message has to go through the internet. The instructor asked us to evaluate MQTT as a lighter alternative to Firebase, since we use only a small part of Firebase.

| Criterion | Firebase Realtime DB (REST) | MQTT broker | Web server on the ESP32 | Bluetooth (BLE) |
| --- | --- | --- | --- | --- |
| Works across networks | Yes | Yes | No: same WiFi only | No: ~10 m range |
| Delay | Up to 2 s (display checks every 2 s) | Instant (push) | Instant | Instant |
| Reply to the app | /status path | Needs a second topic | HTTP reply | Notify characteristic |
| ESP32 code | HTTPClient + ArduinoJson, already used for weather | Extra MQTT library, TLS on port 8883 | WebServer library | BLE stack, large |
| Phone side (web app) | Firebase SDK in the backend | MQTT over WebSockets | Needs the display's IP | Web Bluetooth not on iPhone |
| Login / security | Email login + database rules | Broker user + password | Open on the LAN | Pairing |
| Keeps a copy of the lists | /lists | Retained messages only | No | No |
| Cost on the ESP32 | One small request per second; one TLS connection (~40 KB RAM) kept open | One idle connection | Low | BLE + WiFi together use a lot of RAM |

Decision: Firebase Realtime Database over plain HTTPS (REST), polled every 2 seconds. It works across networks, gives the app a reply and keeps a backup of the lists, with no extra library on the ESP32. A delay of up to 2 seconds is not noticeable for a list command (the app takes longer to record and run Gemini). MQTT would remove the polling and is the documented alternative: all Firebase code is in one file (firebase_sync.h) running in its own task, so it can be replaced without touching the screens.

Result: voice commands work end to end: the display applies the command within the 2-second check and the app shows the reply ("Added milk to your shopping list"). Read time on the board: HW unit test 8 (test_firebase).

## 1.3 Weather, calendar and time

| Data | Options compared | Decision and why |
| --- | --- | --- |
| Weather | OpenWeatherMap (API key, one city per request) vs Open-Meteo (no key, several locations per request) | Open-Meteo: one HTTPS request returns current weather and a 4-day forecast for all 5 cities, so switching city needs no network and only one secure connection is opened every 10 min. Tested: HW unit test 7 |
| Calendar | Google Calendar API with OAuth (user login, tokens on the ESP32) vs a public calendar read with an API key vs the private iCal address (download and parse an .ics file) | Public calendar + API key: a single GET with fields= returns a small JSON with only title, start and end. Trade-off: the calendar is public, so the display uses its own calendar, not a personal one. The private iCal address is the option if this matters. Tested: HW unit test 9 |
| Time | pool.ntp.org only vs the Technion NTP server first | ntp.technion.ac.il first, pool.ntp.org and time.google.com as backups: outside time servers are blocked on the Technion network. Israel's summer/winter time rule built in. Tested: HW unit test 6 |

# 2. Database and storage

## 2.1 Where each piece of data lives

| Data | Stored in | Why |
| --- | --- | --- |
| Shopping and to-do lists | Display flash (NVS), one 2 KB block; copy in Firebase /lists | The display is the source of truth, so the lists work without internet. Every change raises a version number; the Firebase copy is updated whenever it differs, so a change made offline is sent once WiFi is back (instructor feedback) |
| Latest voice command | Firebase /command | {type, item, list, runningCount}. The number goes up by one per command, so the display can tell a new command from one it already handled |
| Reply to the app | Firebase /status | {runningCount, success, text}; the app waits up to 60 s for the reply with its number |
| Settings (brightness, 24-hour time, city, dark mode, power saving) | Display flash (NVS), namespace "display" | Saved only when a value changes (not while a slider moves) to avoid wearing out the flash; each value is limited to its valid range when loaded |
| Weather, calendar events | Display RAM | Downloaded again after a restart; shown with "Updated HH:MM" so old data is recognisable |
| WiFi network | ESP32 WiFi settings (written by the setup portal) | Set from a phone through SmartDisplay-Setup, no re-flashing |
| Secrets (Firebase login, calendar key) | main/secrets.h, not in Git | Template secrets.example.h in Git; .gitignore keeps the real file out |

## 2.2 Options considered

- Firebase Realtime Database vs Cloud Firestore: the Realtime Database is a plain JSON tree read with a simple REST URL (/command.json), which suits a small ESP32 client. Firestore's REST replies wrap every field in a type object and need more parsing.

- Firebase library vs plain REST: the Firebase Arduino libraries are large and add their own task and buffers. Plain HTTPS with the existing HTTPClient and ArduinoJson keeps the program smaller and under our control (timeouts, retries).

- Security: database rules allow only signed-in users; the display signs in as its own user; the backend uses the Admin SDK with a service-account key that never leaves the server.

Result: lists survive restarts and power cuts, and offline changes reach Firebase after reconnecting. Tested: HW unit test 4 (test_storage, including the 2 KB block and a reset) and test 8 (test_firebase).

# 3. User interface

## 3.1 Graphics library

| Option | What we found | Decision |
| --- | --- | --- |
| TFT_eSPI only | Small and fast, ideal to bring up the board. Every button, scroll and text layout has to be drawn by hand; no anti-aliased fonts or right-to-left text | Used for the first version to get all features working |
| LVGL 9 (on top of TFT_eSPI) | Ready widgets (buttons, sliders, switches, scrolling lists, dropdowns, round scales for the world clock), shared styles for a dark and a light theme, anti-aliased fonts and right-to-left (BiDi) text for Hebrew | Chosen for the final UI. The data modules (weather, calendar, lists, Firebase) contain no drawing code, so they were reused unchanged |

## 3.2 Will it fit? Measurements

| Measurement | Value | Conclusion |
| --- | --- | --- |
| Program size (build) | 1,606,735 bytes | 51 % of the 3 MB "Huge APP" partition. Does not fit the default 1.3 MB partition, so the README and sketch.yaml select Huge APP |
| RAM for global variables (build) | 72,772 bytes (22 %) | Leaves room for the secure connections created at run time (~40 KB each) |
| LVGL draw buffer | 1/10 of the screen, 15 KB | Larger buffers save only a few ms per full redraw and take RAM that TLS needs |
| Full-screen redraw | ≈ 22 ms at 55 MHz SPI (320 × 240 × 16 bit) | Fast enough for smooth scrolling. Checked on the board with HW unit test 1 |
| Clock digits font | Ubuntu Medium 38 px, digits only, ~4 KB | Large clean clock without the cost of a full large font |
| Hebrew fonts | 14 px and 20 px, Hebrew letters only, falling back to Montserrat for Latin | Hebrew list items and events display correctly instead of "???" |

## 3.3 Design decisions

- Touch targets at least 44 px, since a resistive screen is less precise than a phone; checked with HW unit test 2.

- One design system (theme.h): every color and text style is shared, so switching between dark and light mode restyles all screens without rebuilding them.

- Status on every screen: a header with back button, title, clock and WiFi/Offline indicator.

- Each screen was rendered on a PC from the same LVGL code and reviewed (layout, alignment, Hebrew, both themes) before flashing. Screens below.

Figure 2. Final screens, dark mode

Figure 3. Final screens, light mode

## 3.4 User testing

We tested the interface with family and friends who were not part of the project: they used the display and the voice app on their own while we watched where they hesitated. Together with our own design reviews, this led to these changes:

- Weather city: the city choice was not noticed as something you can tap, so it became a clear button with a location icon and an arrow.

- Settings: the screen was long to scroll, so it was split into sections (Display, Clock, Power saving) that open and close.

- Calendar: event text was made smaller and the day headings clearer, so more events fit and the screen is easier to scan.

- Home clock: digits re-aligned with the rest of the screen and given a clearer font.

- Light mode: looked grey on the panel, so it became pure white with outlined rows.

# 4. Hardware choice

ESP32-2432S028R ("Cheap Yellow Display") instead of an ESP32 board with a separate screen: screen, touch controller, USB and power are on one board, so there is no wiring to come loose and the enclosure is a simple box. The ESP32 has two cores, which lets the Firebase task run on one core while the screen runs on the other. Limits we accepted: 2.4 GHz WiFi only, resistive touch, and the screen and touch on two separate SPI buses (which also means they never block each other).

# 5. Summary

| Area | Decision | Status |
| --- | --- | --- |
| Voice input | Phone web app → Node.js backend → Gemini (JSON) | Working end to end |
| Phone → display | Firebase Realtime Database, REST, checked every 1 s | Working; MQTT documented as the alternative |
| Weather / calendar / time | Open-Meteo (1 request, 5 cities) / public Google Calendar + API key / Technion NTP | Working |
| Storage | Lists and settings in flash, lists copied to Firebase, offline changes synced later | Working |
| UI | LVGL 9 on TFT_eSPI, dark + light theme, Hebrew | Working |
| Performance | Weather and calendar downloads still run on the screen's core (short pause every 10 min) | Planned: move to the background task |